FRAUD RISK MANAGEMENT TOOLKIT

Toolkit Overview & How to Use This Guide

This toolkit helps fintech teams build structured fraud governance that aligns with sponsor-bank and regulatory expectations. It is designed for operations, risk, compliance, and executive leaders responsible for preventing customer harm and financial loss.

Fraud governance is not just monitoring alerts. It is a system — identifying typologies, mapping controls, monitoring trends, escalating risk, and documenting oversight.

What This Toolkit Will Help You Do

• Identify fraud exposure by product.
• Map preventative and detective controls.
• Build structured monitoring dashboards.
• Establish escalation thresholds.
• Prepare board-ready fraud reporting.

How to Use This Toolkit

- Step 1: Conduct fraud risk assessment.

- Step 2: Map controls and identify gaps.

- Step 3: Implement monitoring & escalation.

- Step 4: Establish governance reporting.

- Step 5: Execute 30-day rollout.

Step 1 — Fraud Risk Assessment

| Fraud Type | Product Exposure | Likelihood (L/M/H) | Impact (L/M/H) | Controls | Owner |
| --- | --- | --- | --- | --- | --- |

Include:
• Account takeover
• Synthetic identity
• Social engineering
• Payment fraud
• Merchant abuse

Step 2 — Control Mapping

| Fraud Type | Preventative Controls | Detective Controls | Gaps | Remediation Owner |
| --- | --- | --- | --- | --- |

Step 3 — Monitoring Dashboard

| Metric | Why It Matters | Threshold | Owner |
| --- | --- | --- | --- |
| Fraud loss rate | Financial impact | >X% |  |
| Chargeback rate | Operational health | >Y% |  |
| ATO incidents | Security weakness | Spike |  |
| Escalated cases | Governance signal | > baseline |  |

Step 4 — Escalation Triggers

• Loss exceeds risk appetite
• Sustained metric breach
• Sponsor bank notification required
• Media or regulator inquiry

Step 5 — 30-Day Plan

| Week | Focus | Deliverables |
| --- | --- | --- |
| 1 | Risk assessment | Fraud matrix |
| 2 | Control mapping | Gap report |
| 3 | Monitoring | Dashboard |
| 4 | Governance | Board report |

Appendix

• Fraud_Inventory
• Control_Mapping
• Incident_Log
• Loss_Trend_Reports
• Governance_Minutes