Proposed Timeline:

| Months (2022) Activities | April | May | June | July | August | September |
| --- | --- | --- | --- | --- | --- | --- |
| Meeting with UHPC, SASAJA MdM-F team, Health Division of KMC and assessment |  |  |  |  |  |  |
| Submit the Assessment report and field visit |  |  |  |  |  |  |
| Finalize the methodology and action plan of the consultant/consultancy firm |  |  |  |  |  |  |
| Inaugurate the live website and the software launch |  |  |  |  |  |  |
| Develop the training plan and protocol |  |  |  |  |  |  |
| Develop a detailed user-maintenance and operational manual for the overall software and the website |  |  |  |  |  |  |
| Prepare and present the monitoring checklists for the software and the website |  |  |  |  |  |  |
| Orient, Train and capacitate the UHPC staffs |  |  |  |  |  |  |
| Prepare the final report and dissemination |  |  |  |  |  |  |
| Handover of the final documents and settlement |  |  |  |  |  |  |

Submission process: Interested consultants/Firms can submit their applications/proposal with an estimated budget at samyuktasafai@gmail.com no later than 29 March 2022